Milestone Two Scrum Meeting Summary

Below is a summary of the scrum held on October 9th, 2018.

1. What have we completed since last meeting?

Since our last meeting we have not accomplished very much. Everyone has joined the 2TicketstoParasdise GitHub repos. We all spent time brainstorming what we wanted the application to look like and what features we wanted to add to our project. We thought about limitations we needed to impose on the information users can enter (the user will need to select from a predefined list of exercises as opposed to entering them in on their own). We also thought about stretch goals for the project like having a secure login page and making the application a social fitness tracker, so it would be possible to compete with friends.

1. What will you accomplish before next meeting?

Before the next meeting, each of the following individuals would like to complete the following:

Isaiah – Research setting up a Database with Postgresql, look into database architectures, look into setting up a database on AWS

Brian – Learning the basics of JS, Look into methods of securing account information

Darrien, Adam, Alyssa, Keaton – Begin researching JS, Start designing basic pages

Darrien – User information screen

Adam/Keaton – Workout Types

Alyssa – Exercise Dropdown

1. Roadblocks?

So far we haven’t encountered any project based roadblocks. This will likely change at our next scrum since we are now assigned more intensive tasks.